Jerome Aganon

N00495587

Telematics

October 11, 2016

**Progress Report**

**Current Progress:**

We are currently behind from our schedule. According to our schedule, we should be starting on our hardware and software project. However, we have received a huge load of assignments and project from several of other courses, therefore we cannot follow our schedule.

**Solution:**

In order to make it up, we are going to work on our project with our spare time. At home, we can start on software part since we do not need any equipment on this part. And for hardware, can come in early or stay later if needed to finish the hardware base on our schedule.

**Financial Update:**

All of the item that we purchased are within the budget. Some of the extra hardware are not purchased right away as they are needed for our progress. Further update will be posted on github.